# HEIMDALL — Development Backlog

## Companion Document to HEIMDALL Requirements V3

Prepared for Myriad Technology Group | 2026-05-19

| Document Type | Development Backlog (companion to V3 Requirements) |
| --- | --- |
| Scope | MVP (Phase 1) plus selected Phase 2 items where they affect MVP design |
| Format | GitHub-ready epics and issues with acceptance criteria, labels, priority, estimates, and dependencies |
| Target Repositories | myriad/heimdall-core, myriad/heimdall-admin, myriad/heimdall-login, myriad/heimdall-sdk, myriad/heimdall-infra |
| Estimate Unit | Story points (Fibonacci: 1, 2, 3, 5, 8, 13, 21) |
| Tentative MVP Timeline | 5–7 months for a 4-person backend team plus 1 frontend engineer plus part-time DevOps. |

# 1. Repository Layout

| myriad/heimdall-core | HEIMDALL Core TypeScript service: Fastify app, OIDC issuer, Drizzle schema, migrations, services, pg-boss jobs, OpenAPI spec. |
| --- | --- |
| myriad/heimdall-admin | Next.js Admin UI for Myriad and tenant administrators. |
| myriad/heimdall-login | Next.js Hosted Login Pages (white-label themed). |
| myriad/heimdall-sdk | @heimdall/client TypeScript SDK for consuming applications. |
| myriad/heimdall-infra | Infrastructure-as-code: Render service definitions, Supabase Postgres config, Cloudflare config, future Terraform for AWS. |

# 2. Labels

| phase:mvp | Required for MVP cutover. |
| --- | --- |
| phase:2 | Phase 2; may have MVP design hooks. |
| phase:3 | Phase 3; out of MVP scope. |
| priority:p0 | Critical path. |
| priority:p1 | High priority, scheduled in MVP. |
| priority:p2 | MVP-deferrable. |
| area:identity | Identity graph, credentials, personas. |
| area:auth | Authentication and federation. |
| area:mfa | Multi-factor authentication. |
| area:oidc | OIDC issuer implementation. |
| area:tenant | Tenant and configuration registry. |
| area:minors | Minors, guardians, age policy. |
| area:secrets | Secrets and encryption. |
| area:audit | Audit ledgers and PII change capture. |
| area:disclosures | Disclosures and communications registry. |
| area:anonymization | Anonymization workflow. |
| area:legal-hold | Legal hold service. |
| area:support | Support and impersonation. |
| area:authz | Authorization service. |
| area:platform | Cross-cutting platform: HTTP, DB, jobs, logging, errors. |
| area:edge | Cloudflare integration. |
| area:sdk | Frontend SDK. |
| area:admin-ui | Admin UI. |
| area:login-ui | Hosted Login Pages UI. |
| area:integration:pedl | PEDL integration. |
| area:integration:quest | Quest integration. |
| area:integration:myriad-dashboard | Myriad Dashboard integration. |
| area:operations | Deployment, monitoring, runbooks. |
| area:security-audit | External security audit prep and remediation. |

# 3. Epic Index

| E-01 | Repository Setup and Monorepo Foundation | MVP | heimdall-core |
| --- | --- | --- | --- |
| E-02 | Database Schema, Drizzle, and Migrations | MVP | heimdall-core |
| E-03 | Cloudflare Edge and DNS Setup | MVP | heimdall-infra |
| E-04 | HEIMDALL Core Service Scaffold | MVP | heimdall-core |
| E-05 | Secrets Module and Envelope Encryption | MVP | heimdall-core |
| E-06 | Parent and Credential Identity Services | MVP | heimdall-core |
| E-07 | OIDC Issuer Integration | MVP | heimdall-core |
| E-08 | Password Authentication Flow | MVP | heimdall-core |
| E-09 | Multi-Factor Authentication | MVP | heimdall-core |
| E-10 | SMS Authentication via Twilio Verify | MVP | heimdall-core |
| E-11 | Magic Link Email Authentication | MVP | heimdall-core |
| E-12 | Social Federation: Google, Facebook, Apple | MVP | heimdall-core |
| E-13 | Persona Service and Switching | MVP | heimdall-core |
| E-14 | Tenant Service and Configuration Registry | MVP | heimdall-core |
| E-15 | Authorization Service | MVP | heimdall-core |
| E-16 | Disclosures and Communications Registry | MVP | heimdall-core |
| E-17 | Minor and Guardian Service | MVP | heimdall-core |
| E-18 | Guest Identity Service | MVP | heimdall-core |
| E-19 | Audit Ledger and PII Change Capture | MVP | heimdall-core |
| E-20 | Anonymization Workflow | MVP | heimdall-core |
| E-21 | Legal Hold Service | MVP | heimdall-core |
| E-22 | Support and Impersonation Framework | MVP | heimdall-core |
| E-23 | Verification Registry and Stripe Identity Integration | MVP | heimdall-core |
| E-24 | Webhook Outbox and Delivery | MVP | heimdall-core |
| E-25 | HEIMDALL Hosted Login Pages | MVP | heimdall-login |
| E-26 | HEIMDALL Admin UI | MVP | heimdall-admin |
| E-27 | @heimdall/client SDK | MVP | heimdall-sdk |
| E-28 | PEDL Integration | MVP | external |
| E-29 | Quest Integration | MVP | external |
| E-30 | Myriad Dashboard Integration | MVP | external |
| E-31 | Observability and Runbooks | MVP | heimdall-infra |
| E-32 | External Security Audit and Remediation | MVP | all |
| E-33 | AWS Migration Readiness Validation | Phase 2 | heimdall-infra |
| E-34 | Offline Sync Intake | Phase 2 | heimdall-core |
| E-35 | Secret Rotation Policies and Workflows | Phase 2 | heimdall-core |
| E-36 | Spanish Locale Content and i18n | Phase 2 | all |

# 4. Epic Details

## E-01: Repository Setup and Monorepo Foundation

Phase: MVP. Priority: P0. Estimate: 8. Labels: area:platform. Dependencies: None.

Description: Establish the heimdall-core repository as a Turborepo monorepo using pnpm workspaces. Set up CI/CD, linting, formatting, and conventions.

Issues:

- E-01.1 Initialize Turborepo monorepo with pnpm. apps/core, apps/admin, apps/login, packages/db, packages/sdk, packages/openapi, packages/scripts. (2)

- E-01.2 Configure TypeScript strict mode across all packages. Single root tsconfig.base.json. (1)

- E-01.3 Configure ESLint plus Prettier plus commit hooks. (1)

- E-01.4 GitHub Actions: ci workflow for lint/typecheck/test on every PR. Required check for merge. (2)

- E-01.5 Containerfile (Dockerfile) for apps/core. Multi-stage build. Targets linux/amd64 and linux/arm64. (2)

- E-01.6 Docker Compose for local dev: Postgres 15 with pgcrypto, HEIMDALL Core in watch mode, mock Twilio and SendGrid via local HTTP stubs. (2)

- E-01.7 .env.example documenting all required runtime environment variables. (1)

Acceptance Criteria:

- pnpm install at the root completes cleanly.

- pnpm dev brings up Compose stack and runs HEIMDALL Core in watch mode.

- pnpm lint, pnpm typecheck, and pnpm test all green.

- CI passes on a smoke PR.

## E-02: Database Schema, Drizzle, and Migrations

Phase: MVP. Priority: P0. Estimate: 21. Labels: area:platform, area:identity, area:audit, area:secrets. Dependencies: E-01.

Description: Implement the full Drizzle schema per the V3 Data Model Companion. Generate initial migration. Set up migration runner with advisory lock.

Issues:

- E-02.1 Drizzle schema files per domain, organized in packages/db/schema/{domain}.ts. (13)

- E-02.2 pgcrypto extension enablement migration. (1)

- E-02.3 Hash-chain triggers for audit.audit_events, audit.pii_change_events, audit.communication_log. (3)

- E-02.4 PII change capture triggers on parent_identities, credential_identities, minor_profiles, guardian_relationships, app_personas, verification_records. Triggers read current_setting('heimdall.request_context') for actor and request context. (3)

- E-02.5 Monthly partition strategy for audit tables. pg-boss job to roll partitions forward weekly. (3)

- E-02.6 Seed data migration: applications, default tenants, system roles, system permissions, age policy rules (US-COPPA), rate-limit policy defaults, communication templates (placeholder bodies), disclosure placeholders. (3)

- E-02.7 Migration runner at HEIMDALL Core startup with advisory lock. Refuses to run if schema is ahead of code. (2)

- E-02.8 REVOKE UPDATE/DELETE on audit tables from all roles except compliance_role. (1)

- E-02.9 Backup export job: nightly logical backup of HEIMDALL DB to non-Supabase storage (Backblaze B2 or Cloudflare R2). Test restore quarterly. (3)

Acceptance Criteria:

- Every table in the V3 Data Model exists with documented columns and constraints.

- Hash-chain triggers verified by SQL test: forced row content change without re-computing row_hash is detectable.

- PII change triggers verified by SQL test: an UPDATE to a tracked column writes a pii_change_events row.

- Audit tables reject UPDATE and DELETE from service_role.

## E-03: Cloudflare Edge and DNS Setup

Phase: MVP. Priority: P0. Estimate: 5. Labels: area:edge, area:operations. Dependencies: None (parallel with E-01).

Issues:

- E-03.1 Cloudflare account configured with Myriad domains. (1)

- E-03.2 Cloudflare WAF Pro enabled. Managed rule sets enabled. Custom rules drafted for HEIMDALL endpoints. (2)

- E-03.3 Cloudflare Rate Limiting configured for /oidc/auth, /oidc/token, /v1/auth/*. (1)

- E-03.4 Cloudflare Turnstile site keys created for production and dev environments. (1)

- E-03.5 Logpush configured: WAF events, security events, rate limit hits sent to Cloudflare R2. (1)

Acceptance Criteria:

- DNS resolves through Cloudflare for auth.myriad.com and login.myriad.com.

- WAF rules block a synthetic SQL injection request.

- Rate limit triggers on synthetic burst.

## E-04: HEIMDALL Core Service Scaffold

Phase: MVP. Priority: P0. Estimate: 13. Labels: area:platform. Dependencies: E-01, E-02.

Issues:

- E-04.1 Fastify application with OpenAPI spec endpoint. (2)

- E-04.2 Request context middleware: parses bearer token, sets current_setting('heimdall.request_context') on each transaction. (2)

- E-04.3 OpenTelemetry SDK integration. Spans for HTTP, DB, Twilio, SendGrid, KMS, pg-boss. (3)

- E-04.4 Structured logging (pino) with correlation ID propagation. (1)

- E-04.5 Centralized error handler with the standard error envelope per API Spec §3. (1)

- E-04.6 Fastify rate-limit plugin backed by rate_limit_counters table. (2)

- E-04.7 Health (/healthz) and readiness (/readyz) endpoints. (1)

- E-04.8 Graceful shutdown: drain HTTP, finish pg-boss jobs in flight, close DB pool. (1)

Acceptance Criteria:

- Smoke test confirms HTTP 200 from /healthz.

- Correlation ID is in every log line.

- Telemetry visible in chosen backend (Grafana Cloud or Datadog).

## E-05: Secrets Module and Envelope Encryption

Phase: MVP. Priority: P0. Estimate: 13. Labels: area:secrets, area:platform. Dependencies: E-02, E-04.

Issues:

- E-05.1 SecretsService class with envelope encryption methods (encrypt, decrypt, rotate, revoke). (3)

- E-05.2 Master key loading from MASTER_KEY env var at startup. Master key never written to log. (1)

- E-05.3 DEK generation, wrapping, storage in data_encryption_keys. (2)

- E-05.4 HMAC helpers for searchable PII (email, phone, social subject) with key versioning. (2)

- E-05.5 PII encryption helpers used by Parent and Credential Identity services. (2)

- E-05.6 In-memory TTL cache (60–300s) for resolved secret values, keyed by secret_item_id and version. Cache invalidates on rotation. (2)

- E-05.7 Secret read endpoint (POST /v1/secrets/{id}/access) with audit emission. (2)

- E-05.8 Master key rotation script in packages/scripts/ (RB-01). (3)

- E-05.9 DEK re-wrap pg-boss job. Batches of 500, FOR UPDATE SKIP LOCKED. (3)

Acceptance Criteria:

- Encrypt-then-decrypt round trip works for sample PII values.

- HMAC of "test@example.com" is stable across runs and unique across HMAC key versions.

- Master key rotation completes against a seeded test database without data loss.

- Secret access emits secret.accessed audit event with requester.

## E-06: Parent and Credential Identity Services

Phase: MVP. Priority: P0. Estimate: 21. Labels: area:identity. Dependencies: E-02, E-04, E-05.

Issues:

- E-06.1 ParentIdentityService with CRUD: create, update display name and locale, deactivate, anonymize. (3)

- E-06.2 CredentialIdentityService: create email/phone/social/webauthn/password credentials, verify, deactivate, set primary. (5)

- E-06.3 HMAC-based lookup for email and phone. E.164 normalization via libphonenumber-js. (2)

- E-06.4 Identity linking: explicit linking flow with verification step, 7-day reversal window, audit. (5)

- E-06.5 Admin merge: 30-day reversal window. (3)

- E-06.6 Identity API endpoints per API Spec §6. (3)

Acceptance Criteria:

- Create a Parent Identity with email credential; round-trip read.

- Add a second credential of a different type to the same parent.

- Link two parents by user action; unlink within window; cannot unlink after window expires.

- All operations write the appropriate audit_events and pii_change_events.

## E-07: OIDC Issuer Integration

Phase: MVP. Priority: P0. Estimate: 21. Labels: area:oidc, area:auth. Dependencies: E-06.

Issues:

- E-07.1 Install and configure oidc-provider. (2)

- E-07.2 Postgres adapter for oidc-provider against heimdall.oidc_payloads. (3)

- E-07.3 Client registry backed by heimdall.idp_clients. (3)

- E-07.4 Account resolver against parent_identities and credential_identities. (2)

- E-07.5 Interaction URL routing to Hosted Login Pages. (2)

- E-07.6 Custom claims emission (parent_id, persona_id, tenant_id, mfa_level, mfa_methods, auth_time). (2)

- E-07.7 PKCE required for all clients. (1)

- E-07.8 Refresh token rotation enabled. (1)

- E-07.9 Token Exchange (RFC 8693) grant type for impersonation with act claim. (3)

- E-07.10 JWKS rotation: signing key rotation procedure with 48-hour overlap. (2)

Acceptance Criteria:

- Authorization code flow completes end-to-end via the Hosted Login Pages.

- ID token validates against discovery document and JWKS.

- Token exchange with heimdall_impersonation_approval_id returns a JWT carrying act claim.

## E-08: Password Authentication Flow

Phase: MVP. Priority: P0. Estimate: 8. Labels: area:auth. Dependencies: E-06, E-07.

Issues:

- E-08.1 Argon2id password hashing via @node-rs/argon2 with configured cost parameters. (2)

- E-08.2 Login endpoint POST /v1/auth/login/password. Returns continuation token, prompts MFA if enrolled. (3)

- E-08.3 Password change POST /v1/auth/password/change with MFA step-up. (2)

- E-08.4 Password reset start and complete endpoints. No enumeration. (3)

- E-08.5 Password policy enforcement: minimum length 12, common-password reject list, breached-password reject (HIBP K-Anonymity API). (3)

- E-08.6 Account lockout: 5 failed attempts in 15 minutes triggers 15-minute lockout. Notification to user. (2)

Acceptance Criteria:

- Login with correct password succeeds.

- Login with incorrect password returns generic error; lockout after 5.

- Password reset never reveals whether email exists.

- Common-password reject prevents password123.

## E-09: Multi-Factor Authentication

Phase: MVP. Priority: P0. Estimate: 21. Labels: area:mfa. Dependencies: E-06, E-08.

Issues:

- E-09.1 TOTP via otplib. Enrollment generates otpauth:// URI plus QR code data URL. Verify, store secret encrypted. (3)

- E-09.2 WebAuthn via @simplewebauthn/server. Registration challenge and verification, authentication challenge and verification. (5)

- E-09.3 SMS OTP as second factor (delegates to Twilio Verify in E-10). (2)

- E-09.4 Email OTP as second factor (delegates to SendGrid in E-11). (2)

- E-09.5 Backup codes: 10 single-use codes, hashed with Argon2id. Returned once on enrollment. (2)

- E-09.6 MFA challenge dispatch and verify endpoints. (2)

- E-09.7 Enrollment management UI endpoints: list methods, name a method, revoke a method. (2)

- E-09.8 Step-up gate middleware: requireMfaStepUp({ freshnessSeconds }). (2)

- E-09.9 Trusted device 2FA registration (Phase 2 marker; MVP stores intent but does not skip MFA). (1)

Acceptance Criteria:

- Enroll TOTP, log out, log in, prompted for TOTP, succeed.

- Enroll WebAuthn passkey, log in via WebAuthn.

- Use a backup code; second use of the same code fails.

- Step-up gate rejects requests when MFA freshness expired.

## E-10: SMS Authentication via Twilio Verify

Phase: MVP. Priority: P0. Estimate: 8. Labels: area:auth, area:mfa. Dependencies: E-05, E-06, E-09.

Issues:

- E-10.1 SmsProvider interface with Twilio Verify implementation. Credentials in secrets. (3)

- E-10.2 SMS passwordless login flow: start (sends OTP), verify (returns continuation token). (2)

- E-10.3 SMS as second factor (registered MFA method). (2)

- E-10.4 Rate-limit enforcement per rate_limit_policies: per-phone, per-IP, per-account, per-country. (3)

- E-10.5 Daily SMS cost-cap tracking: global, per-country. Alerts at 50, 75, 90, 100%. Auto-halt at 100%. (3)

- E-10.6 Twilio webhook receiver for delivery status; updates communication_log. (2)

- E-10.7 Voice OTP fallback marker (Phase 2). (1)

Acceptance Criteria:

- Send OTP to a Twilio test number; verify successfully.

- 6th request within 1 hour for the same phone is rejected with 429.

- Synthetic spike: cost-cap alert fires at the configured thresholds.

## E-11: Magic Link Email Authentication

Phase: MVP. Priority: P0. Estimate: 5. Labels: area:auth. Dependencies: E-05, E-06.

Issues:

- E-11.1 EmailProvider interface with SendGrid implementation. (2)

- E-11.2 Magic link start: generate single-use token, 15-minute expiry, store hash. (2)

- E-11.3 Magic link consume: validate token, mark consumed, advance auth flow. (2)

- E-11.4 Per-tenant From address per tenant_branding.email_from_address or default noreply@myriad.com. (1)

- E-11.5 SendGrid webhook receiver: delivery, open, click, bounce, failure events written to communication_log. (2)

Acceptance Criteria:

- Request magic link; email received in test inbox.

- Consume link; logged in successfully.

- Replay of same link fails with 410.

## E-12: Social Federation: Google, Facebook, Apple

Phase: MVP. Priority: P0. Estimate: 13. Labels: area:auth. Dependencies: E-06, E-07.

Issues:

- E-12.1 Google OIDC federation via openid-client. (3)

- E-12.2 Facebook OAuth2 federation (Graph API user-info). (3)

- E-12.3 Apple Sign-In integration. Web flow (form_post response_mode) and native iOS flow. (5)

- E-12.4 Per-tenant provider enablement via social_providers_policy. (2)

- E-12.5 Per-tenant client credentials (some tenants run their own OAuth apps) via social_provider_credentials_policy. (2)

- E-12.6 White-label cross-signup detection: when an existing email at another tenant is detected, offer the user explicit opt-in to link or create separate account. (3)

- E-12.7 Federated identity link storage in federated_identity_links. (1)

Acceptance Criteria:

- Sign in with Google in a test tenant; account created with federated_identity_links row.

- Sign in with Apple in iOS test environment.

- Cross-signup flow shows the explicit linking offer when conditions match.

## E-13: Persona Service and Switching

Phase: MVP. Priority: P1. Estimate: 8. Labels: area:identity. Dependencies: E-06.

Issues:

- E-13.1 PersonaService with create, deactivate, list. (3)

- E-13.2 Active persona on session record; switch endpoint refreshes JWT. (3)

- E-13.3 Persona switch audit and persona_switch_events write. (1)

- E-13.4 Persona-scoped role assignment endpoints. (2)

Acceptance Criteria:

- A parent has two personas (PEDL rider and PEDL driver); switching changes the active persona_id in the JWT.

## E-14: Tenant Service and Configuration Registry

Phase: MVP. Priority: P0. Estimate: 13. Labels: area:tenant. Dependencies: E-02, E-04.

Issues:

- E-14.1 Tenant CRUD endpoints. (3)

- E-14.2 Tenant branding endpoints. (2)

- E-14.3 Tenant domain verification: DNS TXT challenge, DKIM/SPF check. (3)

- E-14.4 Tenant policy versioning per category (10 categories from Requirements §10). (5)

- E-14.5 Policy diff endpoint. (2)

- E-14.6 Per-tenant overrides applied at runtime: auth_methods_policy, mfa_policy, etc. evaluated in auth and access decisions. (3)

Acceptance Criteria:

- Create a tenant, configure branding, verify a domain.

- Author a new MFA policy version, activate it; new logins to that tenant honor the policy.

## E-15: Authorization Service

Phase: MVP. Priority: P0. Estimate: 13. Labels: area:authz. Dependencies: E-02, E-13, E-14.

Issues:

- E-15.1 AuthorizationService.check(actor, action, resource, context) returning { allowed, reasons }. (3)

- E-15.2 Tier 1 fast path: indexed SQL lookup against persona_roles and role_permissions. (2)

- E-15.3 Tier 2 predicates: TypeScript context-aware predicates. Built-in predicates for minor restrictions, legal hold, MFA freshness, geolocation, time-of-day. (5)

- E-15.4 In-memory decision cache (30–60s TTL) keyed by (parent_id, persona_id, app, action, context_hash). (2)

- E-15.5 POST /v1/authorize/check endpoint for frontend gating. (1)

- E-15.6 Audit event on every deny and every elevated allow. (1)

Acceptance Criteria:

- Round-trip authorization check with a known role returns expected allow/deny.

- Legal hold blocks all actions for a held identity.

- Minor restrictions block age-gated features.

## E-16: Disclosures and Communications Registry

Phase: MVP. Priority: P0. Estimate: 21. Labels: area:disclosures. Dependencies: E-02, E-04, E-14.

Issues:

- E-16.1 Disclosure CRUD: disclosures, versions, publish, supersede. (5)

- E-16.2 Disclosure acceptance recording with full request context. (2)

- E-16.3 Required-re-acceptance computation: query active versions vs user's acceptances. (2)

- E-16.4 Communication template CRUD. (3)

- E-16.5 Communication dispatch service: renders template with locale, calls SmsProvider or EmailProvider, writes communication_log. (5)

- E-16.6 Webhook ingestion: SendGrid and Twilio events update communication_log. (3)

- E-16.7 Per-tenant From address resolution. (1)

Acceptance Criteria:

- Publish a TOS v1 disclosure; signup captures acceptance.

- Publish v2 with requires_re_acceptance=true; next login prompts user to re-accept.

- Send a templated communication; record reaches delivered status from SendGrid webhook.

## E-17: Minor and Guardian Service

Phase: MVP. Priority: P0. Estimate: 13. Labels: area:minors. Dependencies: E-06, E-14, E-15, E-16.

Issues:

- E-17.1 MinorProfileService with create, age attestation, jurisdiction tagging. (3)

- E-17.2 Age gate enforcement using age_policy_rules and application_minor_features. (3)

- E-17.3 Guardian invite token generation, guardian acceptance, guardian_relationships row creation. (3)

- E-17.4 Guardian consent grant (records disclosure_acceptances on behalf of minor). (2)

- E-17.5 Age transition pg-boss job: detects DOB-based transitions, sets age_transitioned_at, marks guardian relationships lapsed_age_transition, prompts re-acceptance on next login. (3)

- E-17.6 COPPA US-under-13 default seed in age_policy_rules. (1)

Acceptance Criteria:

- Register a US user attesting age 10. Account flagged minor, requires guardian.

- Guardian completes invite, consent granted.

- Age policy can be overridden per app via configuration.

## E-18: Guest Identity Service

Phase: MVP. Priority: P1. Estimate: 8. Labels: area:identity. Dependencies: E-06.

Issues:

- E-18.1 Create device-bound guest identity per app. (2)

- E-18.2 Guest persistence: configurable expiry per app. (1)

- E-18.3 Claim/upgrade flow: anonymous guest becomes authenticated parent; carry-forward of preserved state. (3)

- E-18.4 Per-app preserved data summary (what carries over from guest to authenticated). (2)

Acceptance Criteria:

- Create a guest, then sign up with email; guest claimed under the new parent.

- Guest data carries forward per app preservation policy.

## E-19: Audit Ledger and PII Change Capture

Phase: MVP. Priority: P0. Estimate: 13. Labels: area:audit. Dependencies: E-02, E-04.

Issues:

- E-19.1 AuditService.record(event) API used by every other service. (3)

- E-19.2 Hash-chain verification job (RB-14). (3)

- E-19.3 Audit query endpoints (API Spec §17). (3)

- E-19.4 PII change log query endpoints. (2)

- E-19.5 Audit export pg-boss job: chunked JSONL or CSV export, signed download URL, 15-min expiry. (3)

- E-19.6 Cold archive job: detach partitions older than 24 months, upload to Backblaze B2 / Cloudflare R2 with immutability. (5)

Acceptance Criteria:

- Every state-changing operation generates audit events.

- PII change triggers fire on every PII update.

- Hash-chain verification job reports clean baseline.

## E-20: Anonymization Workflow

Phase: MVP. Priority: P0. Estimate: 21. Labels: area:anonymization. Dependencies: E-06, E-15, E-16, E-19, E-21.

Issues:

- E-20.1 AnonymizationRequestService: create, cancel, status. Three scopes (full_account, per_app, per_persona). (5)

- E-20.2 30-day notification scheduler in pg-boss: initial, day-15, final reminder. (3)

- E-20.3 Anonymization execution job. Per-table effects per Requirements §16.3. (8)

- E-20.4 Returning-user policy: fresh parent_id on signup with previously anonymized email/phone HMAC. (2)

- E-20.5 Admin-initiated and legal-initiated request paths. (2)

- E-20.6 Execute-now bypass (legal reference required). (2)

- E-20.7 Manual restoration path with dual-control. (3)

Acceptance Criteria:

- User requests full account anonymization; receives 4 expected emails over 30 days; execution tombstones the parent and credentials.

- Per-app scope leaves other personas untouched.

- Returning user gets a fresh parent_id; no auto-link.

## E-21: Legal Hold Service

Phase: MVP. Priority: P0. Estimate: 8. Labels: area:legal-hold. Dependencies: E-06, E-15, E-19.

Issues:

- E-21.1 Legal hold placement and release endpoints. (2)

- E-21.2 Active hold gate in login flow: blocks logins, returns generic message. (2)

- E-21.3 Active hold gate in authorization service: blocks credential changes, merges, anonymization execution. (2)

- E-21.4 Dual-control override request and co-sign endpoints. 60-minute window. (3)

- E-21.5 legal_hold_blocked_actions capture on every blocked attempt. (1)

Acceptance Criteria:

- Place a hold; affected user cannot log in; sees generic message.

- Override request without co-sign expires after 60 minutes.

- Co-sign by a different super admin executes the override.

## E-22: Support and Impersonation Framework

Phase: MVP. Priority: P0. Estimate: 13. Labels: area:support. Dependencies: E-07, E-13, E-15, E-19.

Issues:

- E-22.1 Impersonation approval request and approve/deny endpoints. (3)

- E-22.2 Slack and email notification to available approvers on pending request. (2)

- E-22.3 Approval window 30 min; token issuance via OIDC token exchange. (2)

- E-22.4 15-min token, 60-min ceiling. Renew endpoint. (2)

- E-22.5 Support session event capture: every action records support_session_events. (2)

- E-22.6 Exit session endpoint: immediate revocation. (1)

- E-22.7 Approval audit report endpoint (RB-06 support). (2)

Acceptance Criteria:

- L1 requests impersonation; L2 receives notification.

- L1 cannot start session without L2 approval.

- Started session token carries act claim.

- Exit immediately invalidates the token; subsequent calls 401.

## E-23: Verification Registry and Stripe Identity Integration

Phase: MVP. Priority: P1. Estimate: 8. Labels: area:identity. Dependencies: E-02, E-05, E-06.

Issues:

- E-23.1 IdvProvider interface; Stripe Identity implementation. (3)

- E-23.2 Verification session creation; provider redirect URL. (2)

- E-23.3 Webhook ingestion: Stripe Identity verification results into verification_records. (2)

- E-23.4 Verification record retrieval API. (1)

- E-23.5 Re-verification trigger on document expiry. (2)

Acceptance Criteria:

- Initiate verification; complete in Stripe Identity sandbox; result stored as claims-only.

- No raw images persisted in HEIMDALL.

## E-24: Webhook Outbox and Delivery

Phase: MVP. Priority: P1. Estimate: 8. Labels: area:platform. Dependencies: E-02, E-04, E-05.

Issues:

- E-24.1 Webhook endpoint registration with signing secret one-time return. (2)

- E-24.2 Event outbox table; pg-boss delivery job with exponential backoff. (3)

- E-24.3 HMAC signature header. Verification reference example in docs. (2)

- E-24.4 Delivery history endpoint. Manual replay. (2)

Acceptance Criteria:

- Subscribed endpoint receives signed event on identity.created.

- Failed delivery retries on schedule; manual replay works.

## E-25: HEIMDALL Hosted Login Pages

Phase: MVP. Priority: P0. Estimate: 21. Labels: area:login-ui. Dependencies: E-07, E-08, E-09, E-10, E-11, E-12, E-14, E-16.

Issues:

- E-25.1 Next.js scaffold for apps/login. Tenant-aware theming. (3)

- E-25.2 Identification step (email or phone). (2)

- E-25.3 Password step. (2)

- E-25.4 MFA challenge UI (TOTP, SMS, email_otp, WebAuthn, backup code). (3)

- E-25.5 Social provider buttons (Google, Facebook, Apple) with per-tenant enablement. (3)

- E-25.6 Magic link landing page. (1)

- E-25.7 Registration UI with disclosure acceptance blocking. (3)

- E-25.8 Disclosure re-acceptance modal. (2)

- E-25.9 Locale switching scaffolding (EN only at MVP). (1)

- E-25.10 Tenant theming: logo, colors, custom CSS load per tenant_branding. (2)

- E-25.11 Turnstile CAPTCHA on registration and high-risk login. (1)

Acceptance Criteria:

- Complete a full login flow in the white-label hosted UI.

- Tenant theming applies per query string tenant_slug or per host.

- Disclosure re-acceptance flow works end-to-end.

## E-26: HEIMDALL Admin UI

Phase: MVP. Priority: P0. Estimate: 21. Labels: area:admin-ui. Dependencies: All HEIMDALL Core service endpoints.

Issues:

- E-26.1 Next.js scaffold for apps/admin. (2)

- E-26.2 OIDC client config in Admin UI; uses HEIMDALL Core as IdP (dogfood). (2)

- E-26.3 Identity browser: search users, view details (with PII view audit). (3)

- E-26.4 Credential management UI: revoke, set primary. (2)

- E-26.5 Tenant management UI: create, branding, domains, policies with version diff and activation. (5)

- E-26.6 Role and permission editor. (3)

- E-26.7 Disclosure authoring and publication UI with diff view. (3)

- E-26.8 Anonymization request management. (3)

- E-26.9 Legal hold management UI with dual-control. (3)

- E-26.10 Impersonation approval queue: pending list, approve, deny, audit. (3)

- E-26.11 Audit query UI with filter and export. (3)

- E-26.12 Secrets management UI (metadata view, rotation, access). (3)

Acceptance Criteria:

- Admin can complete every workflow described in RB-04, RB-05, RB-06, RB-15 via the UI.

- All PII views generate pii_change_events rows.

## E-27: @heimdall/client SDK

Phase: MVP. Priority: P0. Estimate: 13. Labels: area:sdk. Dependencies: E-07.

Issues:

- E-27.1 TypeScript SDK package with build to ESM + CJS. (2)

- E-27.2 HeimdallProvider React context. (2)

- E-27.3 useIdentity, usePersona, useTenant, useAuthorize hooks. (3)

- E-27.4 ImpersonationBanner React component. Detects act claim, renders red fixed banner. (2)

- E-27.5 ConsentReAcceptanceModal component. (2)

- E-27.6 heimdallClient.fetch authenticated wrapper with 401 step-up, 429 retry, idempotency-key, correlation-id. (3)

- E-27.7 heimdallClient.logout(). (1)

- E-27.8 Integration tests against a running HEIMDALL Core. (2)

- E-27.9 CI check to verify Banner + Modal are mounted in apps/admin and apps/login. (2)

Acceptance Criteria:

- SDK published to private npm registry, versioned.

- Banner renders when act claim present; cannot be dismissed.

- Modal blocks app interaction when re-acceptance required.

## E-28: PEDL Integration

Phase: MVP. Priority: P0. Estimate: 13. Labels: area:integration:pedl. Dependencies: E-27.

Issues:

- E-28.1 Configure PEDL OIDC client in HEIMDALL. (1)

- E-28.2 Integrate @heimdall/client in PEDL web frontend. (3)

- E-28.3 Integrate @heimdall/client in PEDL iOS app (native flow via ASWebAuthenticationSession). (3)

- E-28.4 Integrate @heimdall/client in PEDL Android app (Custom Tabs). (3)

- E-28.5 Mount ImpersonationBanner and ConsentReAcceptanceModal in PEDL web. (1)

- E-28.6 Migrate PEDL existing users (if any in legacy auth) into HEIMDALL parent identities. (5)

- E-28.7 PEDL persona switching UI (rider/driver). (3)

Acceptance Criteria:

- New PEDL user signs up via HEIMDALL hosted login.

- Existing PEDL user logs in.

- Impersonation banner renders correctly when L2 support is viewing-as.

## E-29: Quest Integration

Phase: MVP. Priority: P0. Estimate: 13. Labels: area:integration:quest. Dependencies: E-27.

Same structure as E-28 for Quest (attendee, organizer, admin personas). White-label tenants get tenant-themed login.

## E-30: Myriad Dashboard Integration

Phase: MVP. Priority: P0. Estimate: 8. Labels: area:integration:myriad-dashboard. Dependencies: E-27.

Same structure for Myriad Core Dashboard. Internal-only realm; hardware MFA required for admin roles.

## E-31: Observability and Runbooks

Phase: MVP. Priority: P0. Estimate: 8. Labels: area:operations. Dependencies: E-04.

Issues:

- E-31.1 Grafana Cloud or Datadog setup; standard dashboards. (3)

- E-31.2 Alert rules: SEV-1, SEV-2, SEV-3 thresholds. (3)

- E-31.3 PagerDuty integration. (2)

- E-31.4 Runbook documents copied into ops wiki and linked from each alert. (2)

- E-31.5 Drill schedule established (RB-23). (1)

Acceptance Criteria:

- Synthetic SEV-1 page reaches on-call.

- Dashboards show baseline metrics.

## E-32: External Security Audit and Remediation

Phase: MVP. Priority: P0. Estimate: 21. Labels: area:security-audit. Dependencies: All MVP scope complete.

Issues:

- E-32.1 Select external auditor specializing in OIDC, OAuth, session management, MFA. Budget allocated. (2)

- E-32.2 Pre-audit hardening checklist completed internally. (3)

- E-32.3 Audit kickoff: scope, timeline, access provisioning. (2)

- E-32.4 Findings triage. (3)

- E-32.5 Remediation P0 and P1 findings before production launch. (13)

- E-32.6 Penetration test re-run after remediations. (3)

- E-32.7 Final report archived in compliance store. (1)

Acceptance Criteria:

- Final report shows no open P0 or P1 findings before production launch.

## E-33: AWS Migration Readiness Validation (Phase 2)

Phase: Phase 2. Priority: P1. Estimate: 21. Labels: area:operations.

Validate every Phase 2 design assumption with a staging-environment dry run of RB-12. Documented in detail in the Runbooks companion.

## E-34: Offline Sync Intake (Phase 2)

Phase: Phase 2. Priority: P2. Estimate: 13. Labels: area:identity.

Build the offline event intake, idempotency by client_event_id, Last-Write-Wins conflict resolution with offline_conflict_records capture.

## E-35: Secret Rotation Policies and Workflows (Phase 2)

Phase: Phase 2. Priority: P1. Estimate: 13. Labels: area:secrets.

Scheduled rotation, approval workflow, expiration alerts, usage dashboards.

## E-36: Spanish Locale Content and i18n (Phase 2)

Phase: Phase 2. Priority: P1. Estimate: 13. Labels: area:platform.

Add Spanish translations for all disclosures, communication templates, and Hosted Login Pages UI strings. Validate locale resolution from Accept-Language header and user preference.

# 5. MVP Critical Path

The dependency chain that determines MVP timeline:

E-01 → E-02 → E-04 → E-05 → E-06 → E-07

↓

E-08, E-09, E-10, E-11, E-12 (parallel)

↓

E-13, E-14, E-15

↓

E-16, E-17, E-18

↓

E-19 (parallel from E-02)

↓

E-20, E-21, E-22, E-23, E-24

↓

E-25 (login UI), E-26 (admin UI), E-27 (SDK)

↓

E-28 (PEDL), E-29 (Quest), E-30 (Myriad) (parallel)

↓

E-31 (ops), E-32 (audit + remediation)

↓

PRODUCTION CUTOVER

Parallel tracks reduce wall-clock time: while backend builds the OIDC and auth services, frontend can build the Login UI and SDK against mock APIs informed by the OpenAPI spec.

# 6. Estimate Summary

| E-01 to E-04 (Foundation) | 47 |
| --- | --- |
| E-05 to E-07 (Crypto + Identity + OIDC) | 55 |
| E-08 to E-12 (Auth flows + MFA + Federation) | 55 |
| E-13 to E-15 (Persona, Tenant, Authz) | 34 |
| E-16 to E-18 (Disclosures, Minors, Guests) | 42 |
| E-19 to E-24 (Audit, Anon, Legal, Support, Verify, Webhooks) | 71 |
| E-25 to E-27 (UIs and SDK) | 55 |
| E-28 to E-30 (App integrations) | 34 |
| E-31 to E-32 (Ops + Security Audit) | 29 |
| MVP Total | 422 |

At a sustainable team velocity of 60–80 points per two-week sprint (4 backend engineers + 1 frontend + part-time DevOps), MVP runs 11–14 sprints, i.e., 5.5–7 months wall-clock with no major surprises. External security audit and remediation (E-32) overlaps with PEDL/Quest integration polish in the final 4–6 weeks.

# 7. Acceptance Criteria for Production Readiness

The following gating checklist must be green before production cutover:

| All MVP epics complete | Engineering | Every epic's acceptance criteria pass. |
| --- | --- | --- |
| External security audit | Security Lead + auditor | No open P0 or P1 findings. |
| Runbook drills | CTO | RB-01, RB-02, RB-03 rehearsed at least once in staging. |
| Master key escrow established | CEO | Five Shamir holders confirmed with shares distributed. |
| Backup and restore tested | Engineering | Nightly backup tested by restoring into a staging DB; smoke test passes. |
| Hash-chain integrity baseline | Security Auditor | RB-14 verification clean. |
| Cloudflare WAF rules tuned | Engineering | No false positives on legitimate traffic; synthetic attack blocked. |
| Provider failover tested | Engineering | RB-09, RB-10 tabletop completed. |
| Tenant onboarding runbook | Operations | Three tenants successfully onboarded in staging end-to-end. |
| User communication templates ready | Legal + Communications | Incident comm templates approved by Legal. |
| On-call rotation established | Engineering Lead | PagerDuty rotation populated; primary and secondary on every shift. |
| Documentation handoff | Engineering Lead | This document and the V3 Requirements, Data Model, API Spec, and Runbooks are reviewed and signed off. |

# 8. Out of Scope (Explicit)

The following are deliberately excluded from the MVP backlog and tracked separately:

| Auth0 federation | Phase 3 backlog | No customer need yet. |
| --- | --- | --- |
| Okta enterprise SSO | Phase 3 backlog | No enterprise tenant signed. |
| Microsoft Entra ID federation | Phase 3 backlog | No enterprise tenant signed. |
| SAML enterprise federation | Phase 3 backlog | No enterprise tenant signed. |
| CJIS-bound features | Phase 3 backlog | No signed law enforcement need. |
| HIPAA-bound features | Phase 3 backlog | No signed healthcare need. |
| Dynamic database credentials | Phase 3 backlog | Requires OpenBao or AWS Secrets Manager. |
| Risk-based authentication scoring | Phase 3 backlog | Requires telemetry baseline. |
| Service mesh / SPIFFE / SPIRE | Phase 3 backlog | Premature for current scale. |
| NATS event bus | Phase 3 backlog | Postgres LISTEN/NOTIFY plus outbox sufficient for current scale. |
| Mobile push notification platform | App-team backlogs | Each consuming app manages push directly. |

# 9. Risk Register Summary (Cross-Reference)

Risks listed in detail in V3 Requirements §25. The backlog handles them as follows:

| Custom OIDC issuer security commitment | E-07 uses certified oidc-provider; E-32 external audit. |
| --- | --- |
| Supabase vendor concentration | E-02.9 nightly logical backups; design uses Postgres-standard SQL. |
| Master key loss | E-05.8 rotation script; runbook RB-02 with rehearsal cadence in E-31. |
| SMS pumping fraud | E-10.4–E-10.5 caps and alerts. |
| Identity merge mistakes | E-06.4–E-06.5 reversal windows. |
| Minor consent gaps | E-17 full minor service from MVP. |
| White-label identity confusion | E-12.6 explicit opt-in. |
| AWS migration friction | E-02, E-04 portability; E-33 staging validation in Phase 2. |

HEIMDALL — Development Backlog Companion | Myriad Technology Group